MERCH STORE — SETUP CHECKLIST

{{ org_name }}

For {{ org_word }} staff and leadership — hand this to your point of contact at kickoff.

STAGE 1 — Discovery & Agreement  (Week 1)

☐  Discovery call completed — ministries, sizing needs, and launch timeline discussed

☐  Tier selected — {{ plan }}

☐  Service agreement signed and setup fee invoiced

☐  Payout account confirmed for margin payments — {{ payout_method }}, {{ payout_frequency_lower }}, to {{ fund_designation }}

☐  Primary point of contact named — {{ poc_name }}

STAGE 2 — Brand Assets  (Week 1–2)

☐  High-resolution {{ org_word }} logo provided (vector .ai/.eps preferred, or high-res .png)

☐  Sub-logos provided, if applicable ({{ subgroup_examples }})

☐  Brand colors confirmed (hex codes or sample images)

☐  Any taglines, scripture references, or mottos to include identified

☐  Store name and URL confirmed — {{ store_name }}, {{ store_url_display }}

STAGE 3 — Product & Pricing  (Week 2)

☐  Product lineup selected from catalog examples

☐  Sizing ranges confirmed (youth and/or adult)

☐  Margin percentage confirmed and documented — {{ margin_pct_fmt }}%

☐  Any bulk/event items identified with target order-by dates

☐  Sample mockups reviewed and approved by {{ poc_name }}

STAGE 4 — Store Build  (Week 2–3)

☐  Storefront built and branded on the platform

☐  Products uploaded with approved mockups and pricing

☐  Payment processing connected and test order placed

☐  Shipping/fulfillment settings confirmed (POD partner and/or bulk order routing)

☐  Store reviewed end-to-end by {{ poc_name }} prior to launch

STAGE 5 — Launch  (Week 3)

☐  Store link finalized and QR code generated for {{ newsletter }} and signage — {{ redirect_url_display }}

☐  Launch-week promo kit delivered (social graphics, announcement copy, email blurb)

☐  Launch announced in {{ gathering_plural }} and {{ org_word }} communications

☐  First live order monitored to confirm fulfillment runs smoothly

STAGE 6 — Ongoing  (Monthly / Quarterly)

☐  Monthly platform fee invoiced and paid — ${{ monthly_fee_fmt }}/mo

☐  Sales summary shared with {{ poc_name }}

☐  {{ payout_frequency }} margin payout issued

☐  Seasonal drop planned (new designs, retiring low-performing items)

☐  Check-in call scheduled to review performance and upcoming {{ org_word }} events

Questions at any stage? Contact {{ company_signer }} directly — {{ company_name }}